**Ginger Main Features**

**Front End Functionality (Total 22 Days)**

**1). Login/Registration (Duration: 3 Days)**

**2). Facebook/Google Login (Duration: 4 Days)**

**3). Navigation on Menu (Duration: 2 Days)**

**4). Static Pages (About us, contact us, policy, help) (Duration: 2 Days)**

**5). User Published (Add/edit/delete) (Duration: 3 Days)**

**6). Publish ads details page (Duration: 3 Days)**

**7). Filter Management (Duration: 5 Days)**

**Note: The front-end section few features are not listed in this list.**

**Admin Functionality Including Database Creation (Total 36 Days)**

**1). Manage User Profile Management (Duration: 3 Days)**

**2). Category/Subcategory Management (Duration: 3 Days)**

**3). Email Management (Duration: 3 Days)**

**4). Product Management (Duration: 4 Days)**

**5). Publish ads Management (Duration: 4 Days)**

**6). Page Management (Duration: 2 Days)**

**7). Attribute/Filter Management (Duration: 5 Days)**

**8). Social Links Management (Duration: 2 Days)**

**9). Reports Management (Duration: 4 Days)**

**10). Product Image Management (Duration: 2 Days)**

**11). Business User Management (Duration: 2 Days)**

**12). Retails User Management (Duration: 2 Days)**